## Slide 1: Make the main control room the safest place and move on
Stephan Reimann

## Slide 2: Q1 / 2020
beam time
Jan
Feb
Mar
beam time
beam time
disturbing news from Italy  first measures:
no guests on campus
control room only for operators, distance
Home Office recommended
wearing mask was only recommended (masks were anyhow not available)
11.03. first Covid-dead in Germany
(incidence: 2.2 / 100k)

## Slide 3: Q2 / 2020
Apr.
beam time
Mai
beam time
June
travel ban in Europe
users were affected  frequent re-arrangement of beam time schedule
management decision:
continue beam time, extend engineering run
task-force health established in GSI  common rules
incidence: 10.7 / 100k
user beam time stopped – no user anymore
03.04. peak of 1st wave in Germany (incidence: 44.6 / 100k)
end of beam time
end of pandemic
(incidence: 3 / 100k

## Slide 4: Review: first Covid beam time
surreal situation - beam time was possible but partly meaningless without users
some measures were more recommendation than obligation  so, some persons took it more seriously than others
nobody got hurt

## Slide 5: 2021 beam time preparation
2020 Shutdown should last until end of the year
November 2020:
incidence went up to 150 / 100K
21.11.: first Operator caught Covid19
not enough operators to maintain operation in case of quarantine cascades
Management decision  2021 – we run 6 months from January to June
situation has changed  we had to do something
how to run an accelerator facility during a pandemic ... effectively and safely?

## Slide 6
Goal:
Make the main control room the safest place to be
picture: Wikipedia.org

## Slide 7: our measures
contact minimization on campus (especially with operators)
HKR Safety measures: masks, disinfectant, distance – no visitors, “only” operators
most staff in home office - longer interruptions for support were accepted
on call support and experts were also in home office, availability by phone when needed (Controls team operated completely from home office)
all meetings via zoom
usual ways of communication and coordination – disturbed  additional morning briefing
plan B – exit strategy.

## Slide 8: regular testing
once per week done by our medical doctors

## Slide 9: very ambitious and packed beam time schedule (up to 6 accelerator chains parallel)
picture by: Achim bloch-Späth
ion sources
target stations
basically, no rest for shift crew
single operators have been 6 month in heavy rotation

## Slide 10: beam time 2021 - how did it go?
we started right into our 3rd wave
but we were lucky – no cases in OP team anymore, no quarantine cascades
no covid related interruptions
2021 beam time was very successful and extraordinary efficient
most important! all colleagues are still well
are they?

## Slide 11: spectrum of horror
a beam time?
during a pandemic???
YOU KILL US ALL
no masks!
this is dictatorship!!!
COVID IS A HOAX
team spirit

## Slide 12: outlook
In June, a vaccination campaign started at GSI.
Operators got top prioritization for vaccination

## Slide 13: Ende